# Appendix 33: Whittlesey Internal Drainage Board (337)

The actions listed in this appendix summarise Whittlesey Internal Drainage Board’s Biodiversity Action Plan as a part of the larger Middle Level Biodiversity Action Plan.  The plan has been prepared in accordance with the commitment in the Implementation Plan of the DEFRA Internal Drainage Board Review for IDBs to produce their own Biodiversity Action Plans by April, 2010.

It also demonstrates the Board’s commitment to fulfilling its duty as a public body under the Natural Environment and Rural Communities Act 2006 to conserve biodiversity.

Many of the Board’s activities have benefits for biodiversity, not least its water level management and ditch maintenance work.  This Biodiversity Action Plan will help the Board to maximise the biodiversity benefits of its activities and demonstrate its contribution to the Government’s UK Biodiversity Action Plan targets.

The Board has adopted the Biodiversity Action Plan as one of its policies and is committed to its implementation.  It will review the plan periodically and update it as appropriate.

| ……………………………………………………. | Date ………………………………. |
| --- | --- |
| G. R. Easton Chairman of the Board |  |

This Biodiversity Action Plan is a public statement by the Board of its biodiversity objectives and the methods by which it intends to achieve them.

We would welcome appropriate involvement in the delivery of the Plan from interested organisations, companies, and individuals.

You can contact us about this Biodiversity Action Plan by writing to the following address:

Whittlesey Internal Drainage Board

28 Thornham Way

Eastrea

Whittlesey

PE7 2AS

or by email at russellianwright@hotmail.co.uk

Further information is available on the website of the Whittlesey Consortium of IDBs: http://www.wcidb.org.uk/index.html

or from the Environmental Officer employed by the Board to advise on biodiversity matters:

cliff.carson@middlelevel.gov.uk

## Biodiversity Audit

### Map

The location map shows the drainage district, adopted drains, Middle Level main drains and any relevant designated sites and ditches of biodiversity interest.

### Designated Sites

- International sites: none

  - adjacent to the Nene Washes (Ramsar, SPA, SAC)

- National and local statutory sites: none

  - adjacent to the Nene Washes SSSI

  - adjacent to Lattersey Field LNR

- County Wildlife Sites : 3

  - Aliwal Road Pollard Willows

  - Goosetree Heronry

  - Redshank's Drain

  - adjacent to Nene Washes Counter Drain East County Wildlife Site

  - adjacent to Lattersey LNR & Adjoining Areas County Wildlife Site

- Scheduled monuments: 3

  - Bowl Barrow

  - Horsey Hill Fort

  - Suet Hills Round Barrow Cemetery

### Habitats

Key habitats for Whittlesey IDB:

- Drainage ditch

- Reedbed

- Open water

### Species

Key species for Whittlesey IDB:

- Water vole

- Otter

- Bats

- Kingfisher

- Barn owl

### Procedural

Training and capital works are covered by a Procedural Action Plan.

### Notes

Water voles have been recorded on several IDB ditches in the drainage district as well as on the adjacent main drains.  Water voles will be assumed to be present when carrying out work.  Otters use the Nene Washes and probably also nearby main drains such as Bevills Leam.  Several IDB ditches have been highlighted for their biodiversity value, especially in the Kingsland and Black Bush areas.  Care should be taken when managing these ditches, particularly when a change in management is considered.   A list of species recorded in the drainage district is provided at the end of this document.  The list is restricted to BAP species and species listed under the Wildlife & Countryside Act 1981.

### Location Map

# Drainage Ditch Action Plan

| Target Reference | Target | Action Reference | IDB Actions | Partners | Date | Indicators | Reporting |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Manage ditches for biodiversity as well as for drainage | 1.1 | Establish and maintain a management plan for routine operations incorporating key biodiversity features | Environmental Officer | 2015 | Plan finalised and followed each year | Annual after 2015 |
|  |  | 1.2 | Look for opportunities to provide natural erosion protection such as marginal plant ledges when re-profiling ditches | Environmental Officer | Ongoing | Length of ditch with ledge / natural vegetation revetment | Every 5 years |
| 2 | Identify ditches of conservation interest and manage appropriately | 2.2 | Ensure appropriate management of ditches for priority species | Environmental Officer, Plantlife, Wildlife Trust | Ongoing | Specified in management plan | Annual |
| 3 | Work with landowners to benefit wildlife in the wider area | 3.1 | Encourage establishment and maintenance of field margin buffer zones (beyond bare minimum cross compliance requirements, e.g. via stewardship) | Natural England, Wildlife Trust | Ongoing | Length of ditch with buffer zone | Every 5 years |
|  |  | 3.2 | Make ditch management advice available to interested private landowners | Wildlife Trust | Ongoing | Number of landowners adopting wildlife-friendly ditch management | Every 10 years |
| 4 | Control invasive plant species | 4.1 | Report any sightings of non-native invasive species to the Environmental Officer and control appropriately (see Appendix F for list of plants) | Environmental Officer, Plantlife, Wildlife Trust | Ongoing | Reports to Environmental Officer | Annual |
| 5 | Plant black poplars to increase existing population | 5.1 | Identify suitable sites and plant at least 2 young black poplars | Environmental Officer | 2015 | Number of trees planted | 2016 |

# Reedbed Action Plan

| Target Reference | Target | Action Reference | IDB Actions | Partners | Date | Indicators | Reporting |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Identify, assess and map any areas of reedbed over 0.5ha in size | 1.1 | Pass details of any known areas to MLC Environmental Officer | Wildlife Trust, Natural England, Environment Agency | 2012 | Response sent | 2013 |
| 2 | Support appropriate reedbed creation | 2.2 | Assist private landowners who wish to create areas of reedbed on their own land | Wildlife Trust, Environment Agency | Ongoing | Number of landowners assisted | Every 5 years |
| 3 | Take conservation value of reedbed into account when planning and carrying out ditch and river maintenance | 3.1 | Retain existing reed fringes at the toe of the bank, where possible, when desilting larger drains | Environmental Officer | 2010 | % operations where reed retained | Annual |
|  |  | 3.2 | Undertake work outside the bird breeding season (7th April – 15th July). Where this is not possible take conservation advice and carry out breeding bird surveys prior to works. | Environmental Officer, Wildlife Trust, RSPB | 2010 | % operations following this advice | Annual |

# Open Water Action Plan

| Target Reference | Target | Action Reference | IDB Actions | Partners | Date | Indicators | Reporting |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Promote the creation of ponds, lakes and reservoirs in appropriate areas | 1.1 | Consider pond creation as mitigation when a ditch has to be filled in or culverted | Local authorities, Amphibian & Reptile Conservation, Wildlife Trust | Ongoing | Number of ponds created | Every 5 years |
|  |  | 1.2 | Support creation of flood storage areas and irrigation reservoirs | Environment Agency, Natural England, Wildlife Trust, RSPB | Ongoing | Number of projects involved with | Every 5 years |
|  |  | 1.3 | Assist private landowners with advice, information or contacts as necessary | Amphibian & Reptile Conservation, Wildlife Trust | Ongoing | Number of landowners assisted | Every 5 years |
| 2 | Look for opportunities to create open water habitat when managing ditches | 2.1 | Create a pool at an appropriate ditch junction when re-profiling (see the Drainage Channel Biodiversity Manual, technique CL3)) |  | 2010 | One pool successfully created | Every 10 years |

# Water Vole Action Plan

| Target Reference | Target | Action Reference | IDB Actions | Partners | Date | Indicators | Reporting |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Manage ditches according to the law and to best practice for water vole | 1.1 | Assume water voles are present when carrying out works (discuss special circumstances with the Environmental Officer) and follow the ADA water vole mitigation guide | Environmental Officer | Ongoing | Measures incorporated in management plan | Annual |
|  |  | 1.2 | Publicise good practice for rat control near drainage ditches | Environmental Officer, Wildlife Trust | Ongoing | Measures taken | Every 5 years |
| 2 | Enhance drainage ditch habitat to benefit water vole | 2.1 | Look for opportunities to add a marginal shelf when re-profiling banks | Environmental Officer | Ongoing | Measures taken | Every 5 years |
|  |  | 2.2 | Consider using coir roll to stabilise banks and provide marginal vegetation | Environmental Officer | Ongoing | Measures taken | Every 5 years |
| 3 | Monitor water vole populations | 3.1 | Set up a survey programme to monitor water vole populations | Environmental Officer, Wildlife Trust | 2010 | Surveys completed | Annual |
|  |  | 3.2 | Provide data on water vole to CPBRC and NBIS via the Environmental Officer | Environmental Officer, CPBRC, NBIS | Ongoing | Data sent to Environmental Officer annually | Annual |
| 4 | Control mink as necessary | 4.2 | Carry out mink control as part of the Middle Level programme and report all sightings to the Environmental Officer | Environmental Officer | Ongoing | Number of sightings / mink caught | Annual |

# Otter Action Plan

| Target Reference | Target | Action Reference | IDB Actions | Partners | Date | Indicators | Reporting |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Improve otter habitat | 1.1 | Identify and maintain existing key bushes and trees near watercourses likely to be important for otters | Environmental Officer | 2012 and ongoing | Number of sites listed in management plan | Every 5 years |
| 2 | Monitor otter populations | 2.3 | Ensure any dead otters are reported to the Environmental Officer and transferred to the Environment Agency for post mortem | Environment Agency | Ongoing | Number of otters reported | Annual |
| 3 | Reduce otter deaths related to eel and crayfish trapping and road traffic | 3.1 | Report incidents of suspected illegal netting, trapping or fishing to the Environment Agency Fisheries Officers and the MLC Environmental Officer | Environment Agency, Angling Clubs | Ongoing | Incidents reported | Annual |

# Bats Action Plan

| Target Reference | Target | Action Reference | IDB Actions | Partners | Date | Indicators | Reporting |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Improve habitat for bats | 1.1 | Put up at least 5 bat boxes at appropriate sites (e.g. pumping stations) | Bat Conservation Trust | 2015 | Number of bat boxes | 2016 |
|  |  | 1.2 | Pollard suitable trees to provide bat roosts |  | Ongoing | Number of trees pollarded | Annual |
|  |  | 1.3 | Identify potential sites for a bat hibernaculum, e.g.in disused buildings or tunnels | Environmental Officer , Bat Conservation Trust | As opportunities arise | Site created | Annual |
| 2 | Collect information on bat populations | 2.1 | Monitor bat boxes | Bat Conservation Trust | 2015 onwards | Number of boxes used by bats | Annual |
|  |  | 2.2 | Pass bat box information to CPBRC and NBIS via the Environmental Officer | Environmental Officer, CPBRC, NBIS | 2015 onwards | Data sent to Environmental Officer annually | Annual |

# Kingfisher Action Plan

| Target Reference | Target | Action Reference | IDB Actions | Partners | Date | Indicators | Reporting |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Improve the quality of kingfisher habitat | 1.1 | Provide at least 5 potential nest holes in sheet pilings | Environmental Officer | Ongoing | Number of nest sites provided | Annual |
|  |  | 1.2 | Leave kingfisher fishing perches where possible (e.g. occasional branch) | Environmental Officer | Ongoing | Number of perch sites left | Annual |
| 2 | Collect records of kingfisher breeding between March and July | 2.1 | Note sightings of potential breeding kingfisher and pass information to CPBRC and NBIS via the Environmental Officer | Environmental Officer, CPBRC, NBIS | Ongoing | Data sent to Environmental Officer annually | Annual |

# Barn Owl Action Plan

| Target Reference | Target | Action Reference | IDB Actions | Partners | Date | Indicators | Reporting |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Improve the quality of barn owl habitat | 1.1 | Put up at least 5 barn owl nest boxes in suitable locations | Barn Owl Trust, Hawk & Owl Trust | 2015 | Number of nest boxes provided | 2016 |
|  |  | 1.2 | Pollard suitable trees to provide natural nest sites | Environmental Officer | Ongoing | Number of trees pollarded | Annual |
| 2 | Collect records of barn owl presence | 2.1 | Monitor nest boxes for use. Have occupied boxes checked for success by licenced barn owl ringers. | Barn Owl Trust, Hawk & Owl Trust | 2015 onwards | Number of nest boxes used | 2016 onwards annually |
|  |  | 2.2 | Pass barn owl box information to CPBRC and NBIS via the Environmental Officer | Environmental Officer, CPBRC, NBIS | 2015 onwards | Data sent to Environmental Officer annually | 2016 onwards annually |

# Procedural Action Plan

| Target Reference | Target | Action Reference | IDB Actions | Partners | Date | Indicators | Reporting |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Provide training on IDB BAP and conservation management of drainage channels for all relevant staff by 2013 | 1.1 | Establish programme of 1-day courses for IDB staff | Environmental Officer, Wildlife Trust, Natural England | 2013 | Staff numbers | Annual to 2013 |
|  |  | 1.2 | Establish suitable training for contractors’ staff | Environmental Officer, Contractors | 2013 | Contractors covered | Annual to 2013 |
| 2 | Take biodiversity into account when planning and undertaking capital works | 2.2 | Consult with the Environmental Officer and choose the best possible mitigation solutions for biodiversity, e.g.fish-friendly pumps | Environmental Officer | Ongoing | Number of schemes commented on | Annual |

Species list for Whittlesey IDB using data from the Cambridgeshire and Peterborough Biological Records Centre:

| Designation | Taxon Group | Common Name | Scientific Name |
| --- | --- | --- | --- |
| UKBAP | bird | Common Bullfinch | Pyrrhula pyrrhula |
| UKBAP | bird | Common Cuckoo | Cuculus canorus |
| UKBAP | bird | Common Grasshopper Warbler | Locustella naevia |
| UKBAP | bird | Common Linnet | Carduelis cannabina |
| UKBAP | bird | Common Starling | Sturnus vulgaris |
| UKBAP | bird | Corn Bunting | Emberiza calandra |
| UKBAP | bird | Corn Bunting | Miliaria calandra |
| UKBAP | bird | Eurasian Curlew | Numenius arquata |
| UKBAP | bird | Eurasian Tree Sparrow | Passer montanus |
| UKBAP | bird | European Turtle Dove | Streptopelia turtur |
| UKBAP | bird | Greater White-fronted Goose | Anser albifrons |
| UKBAP | bird | Grey Partridge | Perdix perdix |
| UKBAP | bird | Hedge Accentor | Prunella modularis |
| UKBAP | bird | Herring Gull | Larus argentatus |
| UKBAP | bird | House Sparrow | Passer domesticus |
| UKBAP | bird | Lesser Redpoll | Carduelis cabaret |
| UKBAP | bird | Lesser Spotted Woodpecker | Dendrocopos minor |
| UKBAP | bird | Northern Lapwing | Vanellus vanellus |
| UKBAP | bird | Reed Bunting | Emberiza schoeniclus |
| UKBAP | bird | Ring Ouzel | Turdus torquatus |
| UKBAP | bird | Sky Lark | Alauda arvensis |
| UKBAP | bird | Song Thrush | Turdus philomelos |
| UKBAP | bird | Spotted Flycatcher | Muscicapa striata |
| UKBAP | bird | Tree Pipit | Anthus trivialis |
| UKBAP | bird | Twite | Carduelis flavirostris |
| UKBAP | bird | Yellow Wagtail | Motacilla flava |
| UKBAP | bird | Yellow Wagtail | Motacilla flava subsp. flavissima |
| UKBAP | bird | Yellowhammer | Emberiza citrinella |
| UKBAP | flowering plant | Great Water-Parsnip | Sium latifolium |
| UKBAP | insect - butterfly | Wall | Lasiommata megera |
| UKBAP | insect - butterfly | White Admiral | Limenitis camilla |
| WCA Schedule 1 | bird | Barn Owl | Tyto alba |
| WCA Schedule 1 | bird | Bearded Tit | Panurus biarmicus |
| WCA Schedule 1 | bird | Bewick's Swan | Cygnus columbianus |
| WCA Schedule 1 | bird | Black Tern | Chlidonias niger |
| WCA Schedule 1 | bird | Black-tailed Godwit | Limosa limosa |
| WCA Schedule 1 | bird | Brambling | Fringilla montifringilla |
| WCA Schedule 1 | bird | Cetti's Warbler | Cettia cetti |
| WCA Schedule 1 | bird | Common Crossbill | Loxia curvirostra |
| WCA Schedule 1 | bird | Common Greenshank | Tringa nebularia |
| WCA Schedule 1 | bird | Common Kingfisher | Alcedo atthis |
| WCA Schedule 1 | bird | Common Quail | Coturnix coturnix |
| WCA Schedule 1 | bird | Corn Crake | Crex crex |
| WCA Schedule 1 | bird | Eurasian Dotterel | Charadrius morinellus |
| WCA Schedule 1 | bird | Eurasian Hobby | Falco subbuteo |
| WCA Schedule 1 | bird | Eurasian Marsh Harrier | Circus aeruginosus |
| WCA Schedule 1 | bird | European Honey-buzzard | Pernis apivorus |
| WCA Schedule 1 | bird | Fieldfare | Turdus pilaris |
| WCA Schedule 1 | bird | Garganey | Anas querquedula |
| WCA Schedule 1 | bird | Great Bittern | Botaurus stellaris |
| WCA Schedule 1 | bird | Green Sandpiper | Tringa ochropus |
| WCA Schedule 1 | bird | Hen Harrier | Circus cyaneus |
| WCA Schedule 1 | bird | Little Plover | Charadrius dubius |
| WCA Schedule 1 | bird | Mediterranean Gull | Larus melanocephalus |
| WCA Schedule 1 | bird | Merlin | Falco columbarius |
| WCA Schedule 1 | bird | Northern Goshawk | Accipiter gentilis |
| WCA Schedule 1 | bird | Osprey | Pandion haliaetus |
| WCA Schedule 1 | bird | Peregrine Falcon | Falco peregrinus |
| WCA Schedule 1 | bird | Pied Avocet | Recurvirostra avosetta |
| WCA Schedule 1 | bird | Red Kite | Milvus milvus |
| WCA Schedule 1 | bird | Red-Backed Shrike | Lanius collurio |
| WCA Schedule 1 | bird | Redwing | Turdus iliacus |
| WCA Schedule 1 | bird | Ruff | Philomachus pugnax |
| WCA Schedule 1 | bird | Stone-Curlew | Burhinus oedicnemus |
| WCA Schedule 1 | bird | Whimbrel | Numenius phaeopus |
| WCA Schedule 1 | bird | Whooper Swan | Cygnus cygnus |
| WCA Schedule 1 | bird | Whooper Swan | Cygnus columbianus |
| WCA Schedule 5 | bat | Bat unspecified | Chiroptera |
| WCA Schedule 5 | bat | Brown Long-eared | Plecotus auritus |
| WCA Schedule 5 | bat | Brown long-eared Bat | Plecotus auritus |
| WCA Schedule 5 | bat | Noctule | Nyctalus noctula |
| WCA Schedule 5 | bat | Pipistrelle | Pipistrellus |
| WCA Schedule 5 | bat | Pipistrelle sp | Pipistrellus |
| WCA Schedule 5 | terrestrial mammal | Otter | Lutra lutra |
| WCA Schedule 5 | terrestrial mammal | Water Vole | Arvicola terrestris |